INTERVIEWMATE

Software Requirements Specification (SRS)

AI-Powered Interview & Viva Preparation Platform

| Document Information | Details |
| --- | --- |
| Project Name | InterviewMate |
| Version | 2.0 |
| Project Phase | Week 2 |
| Target Users | Students, job seekers, interview and viva candidates |
| Primary Platform | Web Application |

Prepared By

Bijoy Kumar Paul

Student ID – 220234

Suvro Dev Mojumder

Student ID – 220237

Computer Science And Engineering Discipline

Khulna University

Contents

1. Introduction	4

1.1 Purpose	4

1.2 Problem Statement	4

1.3 Purpose of the System	4

1.4 Intended Audience	4

2. Overall Description	4

2.1 Product Perspective	4

2.2 High-Level System Flow	5

2.3 Key Product Functions	5

2.4 User Characteristics	5

2.5 System Architecture Overview	6

3. System Scope	6

3.1 In-Scope Features	6

3.2 Out-of-Scope for MVP	7

3.3 Project Objectives	7

4. Stakeholders and User Roles	7

4.1 User Role: Examinee	8

4.2 Optional Administrator Role	8

5. Functional Requirements	8

6. Non-Functional Requirements	9

7. External Interface Requirements	10

7.1 User Interface	10

7.2 Backend/API Interface	10

7.3 AI Service Interface	10

8. Data Requirements	11

8.1 User Data	11

8.2 Interview Data	11

8.3 Question and Answer Data	11

8.4 Data Relationship	12

9. AI and Agentic Behavior Requirements	12

9.1 AI Objectives	12

9.2 Agentic Workflow	12

9.3 Adaptive Interview Example	12

9.4 AI Output Requirements	13

10. Use Cases	13

11. System Constraints and Assumptions	13

11.1 Constraints	13

11.2 Assumptions	13

12. MVP Scope and Future Enhancements	14

12.1 MVP Features	14

12.2 Future Enhancements	14

13. Technology Stack	14

14. Project Development and GitHub Workflow	15

14.1 Development Method	15

14.2 GitHub Branching Strategy	15

14.3 Pull Request and Review Process	15

14.4 GitHub Project Board	15

14.5 Definition of Done	15

14.6 AI-Assisted Development	16

15. Acceptance Criteria	16

16. Risks and Mitigation	16

17. Conclusion	17

# 1. Introduction

## 1.1 Purpose

This Software Requirements Specification (SRS) defines the requirements, scope, expected behavior, interfaces, constraints, priorities, and initial development plan for InterviewMate. InterviewMate is a free, AI-powered, context-aware web application designed to help students, job seekers, and viva candidates practice interviews using user-provided documents or text as the primary interview context.

## 1.2 Problem Statement

Students and job seekers often prepare for interviews using static question lists, videos, or generic chatbots. These approaches may not provide structured practice based on the specific company, job, project, course, or other context relevant to the candidate. InterviewMate addresses this problem by allowing a user to provide a document or text containing interview-related context, after which an AI agent analyzes the context, conducts an adaptive interview, evaluates answers, provides feedback, and selects subsequent questions based on both the supplied context and the user's performance.

## 1.3 Purpose of the System

- Provide free and accessible context-aware interview and viva practice through a web browser.

- Accept a user-provided document or text and generate context-aware interview questions using an AI service.

- Evaluate user answers and provide understandable feedback and scores.

- Adapt subsequent questions based on the supplied context, previous answers, performance, topic coverage, and remaining interview time.

- Maintain interview history and performance statistics.

- Provide a practical demonstration of full-stack web development and agentic AI.

## 1.4 Intended Audience

- Students preparing for academic viva examinations.

- University students preparing for internships and entry-level interviews.

- Job seekers practicing technical and HR interviews.

- Project supervisors, instructors, and evaluators reviewing the system.

- Developers maintaining or extending the application.

# 2. Overall Description

## 2.1 Product Perspective

InterviewMate will be implemented as a client-server web application. The frontend will provide the user interface for authentication, document/text submission, interview configuration, live interview interaction, timer display, early exit, results, and history. The backend will manage authentication, document processing, interview sessions, database operations, AI-agent coordination, and AI-service integration. A database will persist user, context, interview, question, answer, evaluation, and result information.

## 2.2 High-Level System Flow

The intended user flow is:

## 2.3 Key Product Functions

- Account registration and authentication.

- Interview creation, context submission, configuration, and session management.

- Context analysis and AI-based question generation.

- Text-based answer submission during a timed interview.

- AI-based answer evaluation, scoring, and feedback.

- Personalized feedback and improvement suggestions.

- Adaptive question selection based on context, previous performance, topic coverage, and remaining time.

- Interview result generation.

- Interview history and progress dashboard.

## 2.4 User Characteristics

The primary users are students and job seekers with basic computer and web-browsing skills. No specialized technical knowledge is required to use the application.

## 2.5 System Architecture Overview

The diagram below summarizes the end-to-end architecture of InterviewMate. Users (examinees and an optional administrator) interact with the frontend web application, which communicates with the backend application over its API layer. The backend coordinates authentication, interview session management, question management, answer evaluation and analytics, and delegates AI-specific work to a dedicated AI and Agentic Services layer (question generation, evaluation, adaptive difficulty and feedback agents). All persistent data is kept in the data storage layer, and external services such as the LLM/AI model API, email, cloud storage and monitoring/logging are integrated at the edges of the system.

# 3. System Scope

## 3.1 In-Scope Features

- User registration, login and logout.

- Secure password storage and authenticated access.

- Interview type selection: Viva, Technical and HR.

- Optional interview focus/topic and initial difficulty selection; the AI may adapt difficulty during the interview.

- Default 5-minute interview duration; question count is determined dynamically by the interview flow and available time.

- AI-generated interview questions.

- Text-based answer submission.

- AI-based answer scoring on a defined scale.

- Answer-level feedback, strengths and weaknesses.

- Adaptive selection of subsequent questions.

- Final interview summary and overall score.

- Interview history.

- Basic performance dashboard.

## 3.2 Out-of-Scope for MVP

- Voice-based interviews and speech recognition.

- Video interviews and facial-expression analysis.

- Real-time emotion detection.

- AI interviewer avatar.

- Automatic resume parsing.

- Mobile application.

- Advanced multilingual speech interaction.

- Complex administrator analytics.

## 3.3 Project Objectives

- Develop a functional web-based interview and viva preparation platform.

- Apply modern full-stack web development practices.

- Integrate an AI service into a practical web application.

- Implement an adaptive agentic interview workflow.

- Provide meaningful scoring and personalized feedback.

- Maintain interview records for performance tracking.

- Demonstrate Agile planning, GitHub collaboration, code review, testing and documentation.

# 4. Stakeholders and User Roles

| Stakeholder / Role | Description | Primary Needs |
| --- | --- | --- |
| Examinee / User | Student or job seeker using InterviewMate | Practice interviews, receive feedback, track progress |
| Project Team | Students developing and maintaining the application | Clear requirements, modular architecture, GitHub workflow |
| Instructor / Evaluator | Lab instructor assessing the project | Working system, documentation, AI usage, testing and development evidence |
| AI Service Provider | External AI model/service used by the application | Valid API requests, safe prompts and error handling |

## 4.1 User Role: Examinee

- Create and manage an account.

- Configure and start an interview.

- Answer generated questions.

- View scores and feedback.

- Review completed interview sessions.

- Monitor overall performance.

## 4.2 Optional Administrator Role

An administrator role may be introduced in a later release to manage topics, monitor system usage, and review aggregated statistics. Administrator functionality is not required for the MVP.

# 5. Functional Requirements

The following requirements define the core behavior of the MVP.

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-01 | User Registration | The system shall allow a new user to create an account using a name, email address and password. | High |
| FR-02 | User Login | The system shall authenticate registered users using valid credentials. | High |
| FR-03 | Password Security | The system shall store passwords using a secure hashing mechanism and shall not store plain-text passwords. | High |
| FR-04 | Logout | The system shall allow an authenticated user to log out. | High |
| FR-05 | Protected Access | The system shall restrict private user data, uploaded context, and interview history to the authenticated owner. | High |
| FR-06 | Context Submission | The system shall allow an authenticated user to provide interview context by uploading a supported document or entering/pasting text. | High |
| FR-07 | Document Processing | The system shall extract readable text/content from supported uploaded documents and make it available to context analysis. | High |
| FR-08 | Context Analysis | The system shall analyze submitted context and identify relevant information such as company/organization, job title, skills, tools, technologies, responsibilities, requirements, topics, or other interview-relevant information when available. | High |
| FR-09 | Interview Configuration | The system shall allow the user to select an interview type and optional focus/topic before starting the interview. | Medium |
| FR-10 | Interview Creation | The system shall create a new interview session from the submitted context and selected configuration and initialize a default 5-minute timer. | High |
| FR-11 | Context-Based Question Generation | The system shall generate interview questions using the submitted context, interview type, current interview state, and AI service. | High |
| FR-12 | Question Display | The system shall display the current interview question to the user during an active interview. | High |
| FR-13 | Answer Submission | The system shall allow the user to submit a text answer for the current question. | High |
| FR-14 | Answer Evaluation | The system shall evaluate the submitted answer using an AI-based evaluation process that considers the question and relevant interview context. | High |
| FR-15 | Answer Scoring | The system shall generate a numerical score for each evaluated answer using a defined scoring scale. | High |
| FR-16 | Feedback | The system shall provide feedback describing answer strengths, weaknesses, and possible improvements. | High |
| FR-17 | Adaptive Interview | The system shall use context, previous answers, scores, weaknesses, covered topics, and remaining interview time to influence the next question's difficulty or focus. | High |
| FR-18 | Interview Timer | The system shall display and maintain a countdown timer for the default 5-minute interview duration. | High |
| FR-19 | Early Exit | The system shall allow the user to leave the interview at any time before the timer expires. | High |
| FR-20 | Interview Completion | The system shall automatically end the interview when the 5-minute duration expires or when the user voluntarily leaves. | High |
| FR-21 | Interview Status | The system shall distinguish at least in-progress, completed-by-time, and voluntarily-ended interview states. | Medium |
| FR-22 | Interview Summary | The system shall calculate and display an overall interview result and performance summary based on answers evaluated during the session. | High |
| FR-23 | Interview History | The system shall store interview sessions and allow users to view previous sessions, including sessions ended early. | High |
| FR-24 | Performance Dashboard | The system shall display basic statistics such as total interviews, average score, recent results, and relevant progress information. | Medium |
| FR-25 | AI Failure Handling | The system shall show a user-friendly error or recovery message when document processing or the AI service is unavailable or returns an invalid response. | High |

# 6. Non-Functional Requirements

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| NFR-01 | Usability | The user interface should be simple, clear and suitable for students and job seekers, including clear document submission and interview controls. | High |
| NFR-02 | Performance | Under normal conditions, common page loads, document-processing requests, and backend/AI requests should complete within a reasonable response time. | High |
| NFR-03 | Security | Authentication, authorization, password handling, uploaded-content handling, and secret management shall follow standard secure practices. | High |
| NFR-04 | Reliability | The application should handle invalid input, unsupported/corrupted documents, database failures, timer/session errors, and AI-service errors gracefully. | High |
| NFR-05 | Maintainability | Frontend, backend, document processing, AI-agent logic, and database logic should be organized into modular components. | High |
| NFR-06 | Scalability | The architecture should allow additional document formats, interview types, context-extraction capabilities, subjects, and AI capabilities to be added later. | Medium |
| NFR-07 | Compatibility | The application should support current versions of major modern web browsers and commonly used document formats supported by the implementation. | Medium |
| NFR-08 | Privacy | Personal information, uploaded documents/text, extracted context, answers, and interview records shall not be exposed to unauthorized users. | High |
| NFR-09 | AI Transparency | The system should inform users that AI-generated questions, evaluations, and feedback are automated and may contain inaccuracies. | Medium |
| NFR-10 | Availability | The deployed system should be accessible through a standard internet-connected web browser when required external services are available. | Medium |
| NFR-11 | Timer Accuracy | The interview timer should provide consistent session-duration behavior and should terminate an interview when the default duration expires. | High |
| NFR-12 | Data Integrity | The system should preserve interview context, question/answer records, evaluations, status, duration, and results consistently when an interview ends normally or early. | High |

# 7. External Interface Requirements

• Context/Document Upload and Text Input Page

• Interview Setup Page

• Live Interview Page with countdown timer and Leave Interview control

## 7.1 User Interface

- Landing/Home Page

- Registration Page

- Login Page

- Dashboard

- Answer Evaluation/Feedback View

- Interview Result Page

- Interview History Page

- Profile Page

## 7.2 Backend/API Interface

The frontend and backend are expected to communicate using REST-style HTTP APIs. Initial API groups may include:

| API Group | Example Operations |
| --- | --- |
| Authentication | POST /api/auth/register, POST /api/auth/login |
| Contexts / Documents | POST /api/contexts, POST /api/contexts/upload, GET /api/contexts/:id |
| Interviews | POST /api/interviews, GET /api/interviews, GET /api/interviews/:id, POST /api/interviews/:id/leave |
| Questions / Answers | POST /api/interviews/:id/questions, POST /api/questions/:id/answer |
| Dashboard | GET /api/dashboard |

## 7.3 AI Service Interface

The backend will communicate with an external AI service through an API. AI requests should contain only the context required for the current operation, such as interview type, subject, difficulty, previous performance and the user's answer. API credentials shall be stored securely on the server side and shall not be exposed in the frontend.

# 8. Data Requirements

## 8.1 User Data

| Field | Purpose |
| --- | --- |
| userId | Unique user identifier |
| name | User's display name |
| email | Login and account identification |
| passwordHash | Securely stored password hash |
| createdAt / updatedAt | Account timestamps |

8.1.1 Context / Document Data

The system should maintain the source type, original file name where applicable, extracted text/content, structured context, and timestamps for each submitted interview context. Sensitive uploaded content shall be accessible only to the authenticated owner.

## 8.2 Interview Data

| Field | Purpose |
| --- | --- |
| interviewId | Unique interview identifier |
| userId | Owner of the interview |
| interviewType | Viva, Technical or HR |
| subject | Selected subject/topic |
| difficulty | Easy, Medium or Hard |
| totalQuestions | Configured question count |
| overallScore | Final interview score |
| status | In-progress or Completed |
| startedAt / completedAt | Interview timestamps |

## 8.3 Question and Answer Data

| Field | Purpose |
| --- | --- |
| questionId | Unique question identifier |
| interviewId | Related interview |
| question | Generated interview question |
| difficulty | Difficulty used for the question |
| userAnswer | Answer submitted by the user |
| score | AI-generated answer score |
| feedback | Evaluation and improvement feedback |
| createdAt | Question timestamp |

## 8.4 Data Relationship

The initial data model follows a one-to-many relationship:

User (1) ───< Interview (1) ───< InterviewQuestion

# 9. AI and Agentic Behavior Requirements

## 9.1 AI Objectives

- Generate relevant interview questions from the selected context.

- Evaluate answers against the intent and expected concepts of the question.

- Provide numerical scores and concise explanations.

- Identify strengths and weaknesses in the user's response.

- Recommend areas for improvement.

- Support adaptive question selection based on performance.

## 9.2 Agentic Workflow

InterviewMate will implement an agentic workflow rather than a single one-shot chatbot interaction. The workflow will use the submitted document/text context, structured context information, interview state, previous performance, topic coverage, and remaining time to decide what question or interview action should occur next.

| Component | Responsibility |
| --- | --- |
| Interview Manager | Controls the interview state, question count, performance context and next action. |
| Question Agent | Generates an appropriate question using topic, interview type and target difficulty. |
| Evaluation Agent | Analyzes the user's answer and produces a score and evaluation. |
| Feedback Agent | Produces strengths, weaknesses and actionable improvement advice. |
| Adaptive Decision Logic | Uses performance signals to influence the next question's difficulty or focus. |

## 9.3 Adaptive Interview Example

If a user repeatedly scores low on questions related to a skill found in the supplied context, the Interview Manager may select simpler or more foundational questions on that skill. If the user performs strongly, the system may increase difficulty or move to another relevant topic from the context. The agent should also consider the remaining interview time when selecting the next question.

## 9.4 AI Output Requirements

- AI outputs should follow a structured format that can be safely parsed by the backend.

- Scores should remain within the defined scoring range.

- AI responses should be validated before being stored or displayed.

- Invalid or incomplete AI responses should trigger a controlled retry or error-handling path.

- The system should avoid presenting AI feedback as an absolute human judgment.

# 10. Use Cases

| Use Case | Actor | Precondition | Main Flow | Outcome |
| --- | --- | --- | --- | --- |
| UC-01 Register | User | User has no account | Enter details → validate → create account | Account created |
| UC-02 Login | User | Registered account exists | Enter credentials → authenticate | User dashboard opens |
| UC-03 Start Interview | User | User is authenticated | Select type/topic/difficulty/count → start | Interview session created |
| UC-04 Answer Question | User | Interview is active | Read question → enter answer → submit | Answer sent for evaluation |
| UC-05 Evaluate Answer | AI System | Answer received | Analyze answer → score → feedback | Evaluation stored/displayed |
| UC-06 Continue Interview | Interview Manager | Evaluation completed | Analyze performance → select next question | Next question displayed |
| UC-07 Complete Interview | User/System | All questions answered | Calculate summary → store result | Final result available |
| UC-08 View History | User | Completed interviews exist | Open history → select session | Previous result displayed |

# 11. System Constraints and Assumptions

## 11.1 Constraints

- The application depends on an external AI API for intelligent question generation and evaluation.

- AI API quotas, latency and availability may affect system behavior.

- The MVP is primarily text-based for user answers and uses document/text context as the input source.

- Development time is limited to the lab project schedule.

- The application must be implementable with available student-level resources.

## 11.2 Assumptions

- Users have internet access and a modern web browser.

- Users provide genuine answers during practice sessions.

- The selected AI service can analyze supplied context, generate interview-related content, evaluate answers, and support structured outputs.

- The development team will follow Git/GitHub collaboration practices.

- The AI evaluation is treated as an educational aid rather than a formal hiring decision.

# 12. MVP Scope and Future Enhancements

• Context/document submission and processing

• 5-minute default interview timer

• User-controlled early interview exit

## 12.1 MVP Features

- Authentication

- Dashboard

- Interview configuration

- AI question generation

- Text answer submission

- AI answer evaluation

- Scoring and feedback

- Adaptive questioning

- Interview result

- Interview history

## 12.2 Future Enhancements

- Voice-based interview and speech-to-text.

- Text-to-speech AI interviewer.

- Video interview simulation.

- Facial-expression and non-verbal behavior analysis.

- Resume-based personalized interview generation.

- Multilingual interview practice.

- AI interviewer avatar.

- Advanced analytics and learning recommendations.

- Mobile application.

# 13. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React.js (Vite), plain CSS / Tailwind CSS |
| Backend | Node.js, Express.js |
| Database | MongoDB (mongoose) |
| Auth | JWT, bcrypt |
| AI | External LLM API (e.g. Claude), with structured prompt/response handling |
| Version Control | Git + GitHub |
| API Testing | Free |
| UI Design | Figma / AI-assisted design tool |
| Deployment | Vercel (frontend) + Render/Railway (backend), or equivalent |

# 14. Project Development and GitHub Workflow

## 14.1 Development Method

The project will follow an Agile, sprint-based workflow aligned with the laboratory instructions. Requirements will be defined in Week 1, architecture and wireframes in Week 2, core development in Weeks 3–4, and CRUD/API/AI functionality in Weeks 5–6.

## 14.2 GitHub Branching Strategy

- main – stable release branch.

- develop – integration branch for completed sprint work.

- feature/* – individual feature development branches.

## 14.3 Pull Request and Review Process

- Create or select a GitHub Issue.

- Create a feature branch.

- Implement and locally test the feature.

- Commit changes using a clear commit message.

- Open a Pull Request.

- A different team member reviews the changes.

- Fix review comments if required.

- Merge after approval and successful testing.

## 14.4 GitHub Project Board

Recommended workflow columns:

- Backlog

- Todo

- In Progress

- Code Review

- Testing

- Done

## 14.5 Definition of Done

- Requirement implemented.

- Code committed to the appropriate branch.

- Relevant tests completed.

- Pull Request created and reviewed.

- Critical review comments resolved.

- Feature merged into the integration branch.

- Documentation updated where necessary.

## 14.6 AI-Assisted Development

- AI tools may assist with requirement drafting, README creation, code scaffolding, test generation, diagram generation and weekly summaries.

- Generated code and documentation must be reviewed by the team before inclusion.

- The team remains responsible for correctness, security, testing and final decisions.

- An AI usage log will be maintained to document how AI tools contributed to the project.

• A user can submit a supported document or text as interview context.

• The system can extract and analyze relevant information from the submitted context.

• The system starts interviews with a default duration of 5 minutes.

• A user can leave an active interview at any time before the timer expires.

• The interview automatically ends when the 5-minute duration expires.

• Early-ended interviews preserve the available session progress and result information.

# 15. Acceptance Criteria

- A user can successfully register and log in.

- An authenticated user can configure and start an interview.

- The system can generate relevant questions through the AI service.

- A user can submit text answers.

- The system can evaluate answers and provide scores and feedback.

- The interview can adapt subsequent questions based on performance.

- The system can produce a final interview result.

- Completed interviews are stored and visible in the user's history.

- Users cannot access another user's private interview data.

- The application handles AI/API errors without crashing.

- The codebase follows the agreed GitHub branching and Pull Request workflow.

# 16. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI API quota or cost limitations | High | Use controlled request counts, caching where appropriate, and define a fallback/demo mode. |
| AI response inconsistency | High | Use structured prompts, validate outputs and retry invalid responses. |
| Team integration conflicts | Medium | Use feature branches, Pull Requests and regular code reviews. |
| Scope expansion | High | Freeze MVP requirements and move non-essential features to future scope. |
| Database/API bugs | Medium | Use modular APIs, Postman testing and unit/integration tests. |
| Security mistakes | High | Hash passwords, protect secrets, validate input and enforce authorization. |
| Limited development time | High | Prioritize authentication, interview flow and AI evaluation before advanced features. |

# 17. Conclusion

InterviewMate is proposed as a practical, student-focused web application that combines full-stack web programming with AI-assisted and agentic behavior. The MVP focuses on the complete interview preparation loop: configuration, AI question generation, answer submission, evaluation, adaptive questioning, feedback and performance tracking. The defined requirements and Agile workflow provide a clear foundation for the Week 2 design phase and the subsequent development sprints.

# UI/UX Design Alignment & Product Experience Requirements

# 1. Product Positioning

InterviewMate shall be presented as an AI-powered preparation platform for any interview or viva, rather than as a recruitment-only product. Supported preparation contexts include job interviews, course/subject viva, academic oral examinations, internships, scholarship/admission interviews, certification preparation, and custom preparation.

# 2. Context-Aware Preparation

Before an interview starts, the user shall select a preparation purpose and may provide a custom description. Supported purposes shall include Job Interview, Course/Subject Viva, Internship Interview, Academic/Oral Exam, Scholarship/Admission Interview, Certification Preparation, and Custom/Other. Users shall be able to upload supported context materials such as PDF, DOCX, TXT, images, resumes/CVs, notes, lecture/course materials, job descriptions, study materials, project documents, and portfolio documents where supported by the implementation. The interface shall show file name, processing status, and controls to add, remove, preview, and upload multiple files. Selected purpose and processed context shall influence the interview session.

# 3. Interview Configuration

The setup experience shall use a clear step-by-step flow covering preparation purpose, interview type, difficulty, experience/academic level, duration, number of questions, interaction mode, context materials, and interview preview. Difficulty options shall include Easy, Medium, Hard, and Adaptive, with Adaptive recommended where appropriate. Duration and question-count choices shall be configurable while preserving the SRS-defined MVP default of a 5-minute interview.

# 4. Interaction Modes

The MVP remains text-first as defined in the SRS. The product UX shall nevertheless use a reusable interaction architecture that can support Voice Interview in a future release, including microphone, recording state, waveform, duration, stop, playback/replay, submit, and switch-to-text controls. Voice, speech recognition, text-to-speech, and related advanced interaction remain future enhancements unless the MVP scope is formally expanded.

# 5. Adaptive AI Interview Experience

The live interview shall communicate that questions are adaptive rather than a fixed list. Adaptation may use previous answers, answer quality, confidence signals where available, technical accuracy, communication quality, difficulty handling, strengths and weaknesses, uploaded context, preparation purpose, selected difficulty, experience/academic level, topic coverage, and remaining interview time. The UI may show subtle AI states such as “Analyzing your answer…”, “Preparing a follow-up question…”, “Adjusting difficulty…”, and “Using your uploaded course material…” .

# 6. Application Shell & Navigation

The application shall use a consistent product shell across authenticated screens. Primary navigation shall include Dashboard, Start Interview, Mock Interviews, Practice, Performance, Career/Academic Readiness, Profile, and Settings, with Help, User Profile, and Logout available in the lower navigation area. Responsive behavior shall support a 1440px desktop design target and adapt to tablet/mobile layouts. Mobile application development itself remains out of scope for the MVP.

# 7. Visual Design System

The UI shall follow a professional modern AI-SaaS visual language: light/white backgrounds, blue/indigo primary accents, subtle gradients, soft neutral surfaces, rounded cards and buttons, modern sans-serif typography, consistent spacing, minimal professional icons, accessible contrast, generous whitespace, and clear visual hierarchy. Excessive futuristic or cyberpunk styling shall be avoided. Reusable components shall cover buttons, inputs, textareas, search, selects, toggles, cards, badges, tags, progress indicators, charts, tabs, modals, dialogs, tooltips, toasts, file upload, AI states, loading, empty, success, and error states.

# 8. Required Product Screens

The UI/UX design shall cover Landing Page, Login, Sign Up, Dashboard, Start Interview/Configuration, Interview Preview, AI Mock Interview, Interview Completed, AI Feedback & Results, Performance Analytics, Practice Questions, Career/Academic Readiness, Profile & Personalization, and Settings. The Landing Page shall clearly communicate support for both job and academic/viva preparation. The Dashboard shall surface readiness/performance, recent sessions, recommendations, and goals.

# 9. Live Interview Screen

The core interview screen shall be distraction-free and display interview title, question progress, progress bar, timer, and an End/Leave Interview action. The central area shall show the current AI question, category/type, difficulty, and adaptive status. In text mode, a large answer area shall provide Submit Answer and Skip Question controls. Processing states shall be visible without blocking the user unnecessarily. Early exit shall preserve session information in accordance with the SRS.

# 10. Results, Analytics & Readiness

After completion, the product shall provide an overall score, concise summary, metric breakdown, strengths, improvement areas, personalized AI feedback, question-level performance, and recommended practice. Performance Analytics shall include overall score trend and available communication, technical, confidence, and relevance trends. Career/Academic Readiness shall not be job-only; it shall adapt to preparation history and may surface Interview Readiness, Communication Readiness, Technical Readiness, Subject Knowledge Readiness, Resume Readiness when relevant, Academic Preparation Readiness when relevant, strengths, skill gaps, and personalized recommendations.

# 11. Profile, Personalization & Settings

Profile shall support name, email, profile photo, university, department, degree, year, skills, experience, target job roles, academic subjects, interests, resume, and context documents where applicable. Settings shall include Account, Profile, Notifications, Interview Preferences, AI Preferences, Voice Settings, Privacy, Change Password, Data/Context Management, and Logout.

# 12. UX States, Accessibility & Trust

The interface shall include clear loading, processing, success, empty, warning, and error states. AI-generated questions, evaluations, and feedback shall be presented as automated assistance and not as absolute human judgment. The product shall maintain accessible contrast, understandable labels, consistent interaction patterns, and clear feedback for document-processing and AI-service failures.

# 13. Realistic Product Data

The interface shall avoid Lorem Ipsum and use realistic examples representing both academic and professional contexts, including Software Engineer Mock Interview, Database Systems Viva, Computer Networks Viva, Machine Learning Internship Interview, Operating Systems Oral Exam, Behavioral Job Interview, and Scholarship Interview.

# 14. Scope Reconciliation

Where the UI/UX design prompt describes capabilities that the current SRS places outside the MVP—such as voice interviews, speech recognition, AI interviewer avatar, video interviews, facial-expression analysis, automatic resume parsing, multilingual speech interaction, mobile applications, or advanced analytics—the design shall represent these as future-ready concepts or clearly marked future enhancements unless the project team formally expands the MVP scope. The current SRS remains the source of truth for MVP implementation priorities.

# 15. End-to-End Experience

The intended product experience shall communicate the complete journey: Choose Purpose → Configure Interview → Add Context → Choose Text/Voice when available → AI Asks → User Responds → AI Analyzes → AI Adapts → Complete → Feedback → Analytics → Practice → Improved Readiness.

# UI/UX-to-SRS Traceability Summary

| UI/UX Area | SRS Alignment | MVP Status |
| --- | --- | --- |
| Authentication & Dashboard | FR-01–FR-05, FR-24 | MVP |
| Context Upload & Processing | FR-06–FR-08 | MVP |
| Interview Configuration | FR-09–FR-10 | MVP |
| Adaptive Questions & Evaluation | FR-11–FR-17 | MVP |
| Timer & Early Exit | FR-18–FR-21 | MVP |
| Results, History & Analytics | FR-22–FR-24 | MVP |
| AI Error/Trust States | FR-25, NFR-04, NFR-09 | MVP |
| Voice Interview UX | Future enhancement in SRS | Future |
| Video/Avatar/Emotion Analysis | Future enhancement in SRS | Future |
| Career/Academic Readiness | UI/UX product layer; extend analytics as implemented | Planned/Extensible |